Manual API Test Execution Report

Toolshop Checkout QA — TS-1420

| Prepared by | Rabiya Bushra Roja (SQA Engineer Trainee) |
| --- | --- |
| Organization | Brain Station 23 (BS23) |
| Project | Toolshop Checkout QA (TS-1420) |
| Test Type | Manual API Testing (Postman) |
| Environment | Stable API — https://api.practicesoftwaretesting.com |
| Report Date | 07 August 2026 |

# 1. Purpose & Scope

This report summarizes the manual API test execution carried out for the Toolshop Checkout QA feature (TS-1420). Testing covered the core checkout API chain: Authentication, Product Browsing, Cart Management, Payment validation, and Invoice creation/retrieval, executed manually via Postman against the stable API environment.

Scope covers positive, negative, boundary, and security (auth/IDOR/injection) scenarios across all five modules.

# 2. Test Environment

| Item | Detail |
| --- | --- |
| API Base URL | https://api.practicesoftwaretesting.com |
| Tool | Postman |
| Auth Method | JWT Bearer Token via POST /users/login |
| Test Data | Seed customer accounts; dynamically created carts/invoices |

# 3. Execution Summary

A total of 46 manual API test cases were executed/planned across 5 modules. 40 passed, 4 failed, and 2 are not yet executed — an overall pass rate of 87.0%.

| Module | Total | Passed | Failed | Not Executed | Pass Rate |
| --- | --- | --- | --- | --- | --- |
| Authentication | 10 | 10 | 0 | 0 | 100% |
| Product Browsing | 16 | 14 | 2 | 0 | 88% |
| Cart Management | 9 | 6 | 1 | 2 | 67% |
| Payment | 3 | 3 | 0 | 0 | 100% |
| Invoice | 8 | 7 | 1 | 0 | 88% |
| TOTAL | 46 | 40 | 4 | 2 | 87.0% |

# 4. Module-wise Coverage Notes

## Authentication

Login (valid/invalid/missing fields/malformed JSON), current-user retrieval with valid/missing/expired token. All 10 cases passed; token expiry and unauthorized access are correctly enforced.

## Product Browsing

Filtering by brand/category/price, sorting, pagination, combined filters, and security probes (SQL injection, XSS). 14 of 16 passed — 2 failures relate to unhandled server errors on malformed sort input (see Section 6).

## Cart Management

Cart creation, add/remove items, invalid quantity, invalid product ID. 6 of 7 executed cases passed; 2 planned cases (non-existent cart ID, duplicate product add) are not yet executed.

## Payment

Payment validation with correct details, missing fields, and malformed account number. All 3 cases passed with correct validation messages.

## Invoice

Invoice creation (registered/guest), order history, invoice detail, cross-user access, and token checks. 7 of 8 passed — 1 failure allows invoice creation from an empty cart (see Section 6).

# 5. Key Observations

- Authentication and Payment modules are fully stable — no defects found.

- Two Product Browsing endpoints return HTTP 500 instead of proper validation errors when given malformed input, indicating missing input validation/sanitization on the sort parameter.

- Business-logic gap: the system allows an invoice/order to be created from an empty cart, which should be blocked.

- Two Cart Management scenarios (non-existent cart ID, duplicate product handling) remain to be executed.

# 6. Defects Identified

4 defects were identified during this execution round:

## TC-API-PBS-10 — Invalid sort field causes server crash (500 error)

Endpoint: GET /products?sort=invalidfield,asc

Severity: High

Expected: System should return 400/422 with a validation error message for an invalid sort field.

Actual: API returns 500 Internal Server Error with a generic message "Something went wrong" — indicates an unhandled exception on the server side.

## TC-API-PBS-16 — XSS payload in sort parameter causes server crash (500 error)

Endpoint: GET /products?sort=<script>alert(1)</script>,asc

Severity: High

Expected: Status 422 Validation Error — system should reject the invalid sort value or safely fall back to default sorting.

Actual: Status 500 Internal Server Error. Response body: {"message": "Something went wrong"} — input is not sanitized/validated before use.

## TC-API-CART-03 — Adding item with quantity 0 returns wrong error (404 instead of 422)

Endpoint: POST /carts/{cartId} — quantity: 0

Severity: Medium

Expected: Status 422 with message "The quantity field must be at least 1."

Actual: Status 422 returned, but body says {"message": "Resource not found"} instead of a quantity-validation message — misleading error for the client.

## TC-API-INV-03 — Invoice can be created from an empty cart

Endpoint: POST /invoices — empty cart

Severity: Critical

Expected: Status 422 — system should reject invoice creation for an empty cart; no order should be placed.

Actual: Status 201 Created — an invoice was created successfully with total: 0, meaning an order was placed despite the cart having no items. This is a business-logic gap that could allow zero-value orders.

# 7. Conclusion & Recommendation

Of the 46 API test cases executed to date, 87.0% passed. Authentication, Payment, and most of Product Browsing / Cart / Invoice are functioning correctly. However, 4 defects were found — including 1 Critical (empty-cart invoice creation) and 2 High-severity server errors (unhandled exceptions on invalid sort input) — that should be fixed and re-tested before sign-off. Recommendation: log these defects for developer triage, complete the 2 remaining Cart test cases, then proceed to automation and performance testing.

# 8. Sign-off

| Prepared by | Rabiya Bushra Roja — SQA Engineer Trainee |
| --- | --- |
| Reviewed by | Redoan Hasan Khan |
| Date | 07 August 2026 |